|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |
|   |   |   |   | **WORK ORDER****CONSTRUCTION** |   |
|   |   |   |   |   | Date: 10/29/2024 |   |
|   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |
|   | **Build Strong Construction** |  | 789 Builder Lane |   |
|   |  | North Wales, 21324 MI |   |
|   | WO# 1000444/24 |   | (555) 123 456 7890 |   |
|   |   | support@buildstrong.com |   |
|   |   |   |   |   |   |   |   |
|   | **CLIENT INFORMATION** |  | **PROJECT DETAILS** |   |
|   |  |  |  |   |  |  |   |
|   | **Sarah Johnson** |  | **Building Foundation and Roof Repair** |   |
|   | Client Company |   | 456 Industrial Road, North Wales |   |
|   | 456 Industrial Road |   | Estimated Start: 30 October 2024 |   |
|   |  North Wales, 21324 Miami |   | Estimated End: 15 November 2024 |   |
|   |  |   |   |   |   |   |   |
|   | TASK | DESCRIPTION | AMOUNT |   |
|   | Foundation Repair | 3 laborers x 8 h, excavating and filling cracks | $1,200.00 |   |
|   | Roof Leak Fix | 2 roofers x 6 h, replacing damaged tiles and sealing leaks | $800.00 |   |
|   | Site Cleanup | 2 laborers x 4 h, removing debris and cleaning site | $400.00 |   |
|   | Project Preparations | 1 project manager x 4 hours, preparing site & resources | $300.00 |   |
|   | Detailed Drawings | 1 architect x 5 h, creating construction drawing | $500.00 |   |
|   | Licenses and Permits | Obtaining licenses and permits for construction | $200.00 |   |
|   |   |   |   |   |   |   |   |
|   | MATERIAL | QTY | UNIT PRICE | AMOUNT |   |
|   | Concrete Mix (Bags) | 5 | $20.00 | $100.00 |   |
|   | Roofing Tiles | 30 | $10.00 | $300.00 |   |
|   | Sealant (Tubes) | 10 | $5.00 | $50.00 |   |
|   | Cleaning Supplies | 1 | $30.00 | $30.00 |   |
|   | Blueprint Paper (Sheets) | 10 | $2.00 | $20.00 |   |
|   |  |  |  |  |   |
|   |   |   |   |   |   |   |   |
|   |   |   |   |   | **SUBTOTAL:** | **$3,900.00** |   |
|   | APPROVAL SIGNATURE |   |   |   | **TAX:** | **10.00%** |   |
|   |  |   |   |   |   |  |   |
|   |   |   |   | **GRAND TOTAL:** | **$4,290.00** |   |
|   |   |   |   |   |   |   |   |
|   | **DETAILED INSTRUCTIONS** |  |   |  |   |
|   |   |   |   |   |   |   |   |
|   | The building foundation has developed cracks that need immediate repair to ensure structural integrity. Additionally, there is a leak in the roof that needs to be fixed to prevent water damage.Additional Notes:\* Ensure all repairs comply with local building codes.\* Clean up the work area before leaving.\* Provide the customer with a detailed report of the repairs and any necessary follow-up actions. |   |
|   |   |   |   |   |   |   |   |
|   |   |   |   |  |  |